PROJECT UNDERSTANDING DOCUMENT

AI-Enabled Ticketing System & Escalation Matrix

For LMS & In-House Platform (SaaS-Ready)

GKT Internal Product Division

| Date | March 07, 2026 |
| --- | --- |
| Version | 1.0 |
| Target Dev | 1 resource |
| Status | Draft - For Internal Review |

# 1. Introduction

This document defines the complete scope, architecture, feature set, and task breakdown for the AI-Enabled Ticketing System & Escalation Matrix — an intelligent support infrastructure platform designed for two primary deployment contexts:

- In-House LMS/other products Platform (GKT): Embedded ticketing system to support learners, faculty, and administrators using the platform.

- Standalone SaaS Product : A whitelabeled, multi-tenant ticketing platform to be sold to educational institutions, edtech companies, and enterprise clients.

The platform distinguishes itself from traditional helpdesk tools through deep AI integration — including automatic ticket classification, sentiment analysis, intelligent escalation, and conversational bot-first resolution. This document serves as the foundational reference for development, validation, and stakeholder sign-off. It is also structured as a practical capability assessment for the assigned resource

# 2. Product Vision & Market Context

The AI-enabled ticketing space is rapidly maturing. Standalone tools like Freshdesk, Zendesk, and Intercom address enterprise needs, but educational and edtech platforms suffer from poor integration with LMS workflows, rigid escalation models, and zero AI-native design. The GKT platform targets this gap.

## 2.1. Core Differentiators

| Differentiator | Description |
| --- | --- |
| AI-First Design | Every ticket interaction is enriched with AI — from auto-tagging to suggested resolutions. AI is not an add-on; it is the engine. |
| LMS-Native | Deep hooks into course modules, GPU session logs, assignment submissions, and mentor bookings to auto-enrich tickets with context. |
| Multi-Tenant SaaS | The platform is architected for multi-tenancy, allowing GKT to sell it as a white-labeled product to partner colleges and edtech platforms. |
| Intelligent Escalation Matrix | Rule-based and AI-driven escalation with SLA monitoring, auto-reassignment, and priority adjustment based on sentiment and urgency signals. |
| Conversational Bot Resolution | Level-0 AI bot handles tier-1 queries autonomously, reducing human agent load by an estimated 60-70% for FAQ-type issues. |

# 3. Design & User Experience

The platform will adopt a clean, data-rich SaaS aesthetic — functional and professional for enterprise buyers, yet approachable enough for student end-users. Both dark and light modes will be supported.

| Aspect | Description |
| --- | --- |
| Design Language | Clean, minimal SaaS dashboard aesthetic. Primary palette: Navy Blue, Slate White, and Electric Blue accents. Monochromatic icon system. |
| UI Framework | React.js with Tailwind CSS. Component library: shadcn/ui. Charts: Recharts. Real-time updates via WebSockets. |
| Responsive Design | Mobile-first. Fully functional on smartphones for agents in the field and students raising tickets on-the-go. |
| Accessibility | WCAG 2.1 AA compliance. ARIA labels, keyboard navigation, and contrast ratios enforced throughout. |
| Theme Support | System-synced dark/light mode toggle, persisted per user account. |
| Notifications | In-app notification bell, real-time toast alerts, email digests, and optional SMS for critical escalations. |

# 4. User Roles & Permission Matrix

The platform is built around six distinct actor types. Each role has a scoped set of permissions enforced via Role-Based Access Control (RBAC) with JWT authentication.

| Role | Actor | Core Permissions & Capabilities |
| --- | --- | --- |
| End User | Student / Learner | Raise tickets, track status, respond to agent queries, rate resolutions, view personal ticket history. |
| Faculty / Instructor | Course Instructor | Raise bulk tickets on behalf of a class, view class-level ticket dashboards, approve/reject escalation requests from students. |
| L1 Support Agent | Support Staff | View assigned ticket queue, update ticket status, add internal notes, trigger escalations, use AI suggestions. |
| L2 / L3 Agent | Technical / SME | Access escalated tickets, cross-department visibility, modify ticket priority, view audit trail, resolve complex technical issues. |
| Admin | GKT / Institution Admin | Full platform access: configure SLA rules, manage agent roster, view global analytics, configure AI model parameters, manage tenant settings. |
| Super Admin | GKT Platform Team | Multi-tenant management, billing, tenant onboarding/offboarding, feature flag management, API key administration. |

# 5. Core Platform Features

## 5.1. Ticket Lifecycle Management

The foundational backbone of the platform. Every ticket follows a defined lifecycle with full audit trail.

- Ticket creation via web form, email-to-ticket bridge, in-app widget, and API.

- Auto-generated ticket ID with timestamp, category, and source channel.

- Ticket statuses: New → Open → In Progress → Pending User → Resolved → Closed.

- Reopen policy: Closed tickets auto-reopen if user replies within 72 hours.

- Linked tickets: Associate duplicate or related tickets with a parent thread.

- Internal notes: Agents can add private notes (not visible to end users) for inter-team communication.

- Full audit log: Every status change, assignment, note, and AI action is timestamped and stored.

## 5.2. AI-Powered Ticket Intelligence

This is the core differentiator. The AI layer is built on top of a fine-tuned LLM (Claude API / OpenAI) and domain-specific classifiers.

### 5.2.1. Auto-Classification & Tagging

- Natural language analysis of ticket subject and body on submission.

- Auto-assigns: Category (Technical / Billing / Course / Mentor / Hardware / Access), Sub-category, Priority (P1-P4), and Department.

- Confidence score shown to agents; low-confidence tags flagged for manual review.

- Example: 'My GPU session crashed mid-training' → Category: Technical | Sub-category: GPU Session | Priority: P2 | Dept: Lab Operations.

### 5.2.2. Sentiment & Urgency Detection

- Real-time sentiment scoring (Positive / Neutral / Frustrated / Critical) applied to each new ticket and each reply.

- Urgency signals derived from language patterns (e.g., 'urgent', 'exam tomorrow', 'lost data') auto-trigger priority elevation.

- Sentiment trend tracking over a conversation: if sentiment deteriorates across replies, escalation is auto-triggered.

### 5.2.3. AI Suggested Responses

- For every assigned ticket, the AI surfaces 2-3 suggested reply drafts based on similar resolved tickets in the knowledge base.

- Agents can select, edit, and send with a single click — reducing average handling time.

- Suggestions are logged and fed back into the model for continuous improvement.

### 5.2.4. Conversational AI Bot (Level-0 Resolution)

- An embedded chatbot handles ticket intake and attempts autonomous resolution before human assignment.

- Bot draws from: FAQ knowledge base, LMS course documentation, GPU lab SOPs, and past resolved tickets.

- Bot resolution rate tracked as a KPI; target: resolve 60%+ of L1 tickets without agent involvement.

- Seamless handoff to human agent: if bot cannot resolve, it creates a pre-filled ticket with the full conversation context attached.

- Bot supports: text, quick-reply buttons, file attachments, and guided decision trees for common issue types.

### 5.2.5. Duplicate Detection

- On submission, AI scans open and recently closed tickets for semantic similarity.

- If a near-duplicate is found (>85% similarity), the system alerts the user and suggests they track the existing ticket.

- Reduces ticket volume and prevents agents from working on the same issue multiple times.

## 5.3. Escalation Matrix

The escalation engine is a rule-based + AI-driven system that ensures no ticket is ever stalled or mishandled.

| Escalation Level | Trigger Condition | Action | Notification Target |
| --- | --- | --- | --- |
| L0 → L1 | Bot unable to resolve within 3 exchanges OR user requests human | Auto-assign to L1 Agent queue | L1 Agent + Email Notification |
| L1 → L2 | No response in SLA window OR user marks response unsatisfactory | Reassign to L2 queue, elevate priority | L2 Agent + L1 Team Lead |
| L2 → L3 | Technical complexity flag OR 2nd SLA breach | Assign to SME / Senior Engineer | L3 Agent + Department Head |
| Critical Escalation | P1 ticket OR Negative sentiment + SLA breach | Immediate alert, auto-priority override to P1 | Admin + All relevant team leads via SMS/Email |
| VIP Escalation | Ticket raised by Faculty, Partner College Admin, or tagged VIP user | Bypass queue, direct assign to senior agent | Assigned Agent + Department Admin |

- Escalation rules are fully configurable from the Admin panel — no code changes required.

- All escalations logged with reason, timestamp, and acting agent/system for compliance.

- AI escalation suggestions: If an AI confidence score predicts a ticket will breach SLA, it flags it proactively before breach occurs.

## 5.4. SLA Management

- Configurable SLA policies per priority tier: P1 (1 hour), P2 (4 hours), P3 (12 hours), P4 (48 hours).

- SLA paused when ticket is in 'Pending User' status — clock resumes on user reply.

- Visual SLA countdown timers on every ticket card in agent dashboard.

- Breach alerts: 75% warning + 100% breach notifications via in-app + email.

- SLA performance reports: Breach rate, avg. first response time, avg. resolution time, broken down by agent/team/category.

## 5.5. Knowledge Base & Self-Service Portal

- Admin-managed article library organized by category, audience, and product area.

- AI-powered search: Semantic search across all articles; returns ranked, contextually relevant results.

- Article suggestion on ticket form: As a user types their issue, the system surfaces relevant KB articles in real time, prompting self-resolution before submission.

- Feedback loop: Users rate KB article helpfulness; low-rated articles flagged for revision.

- Article analytics: Views, helpful votes, tickets deflected per article.

## 5.6. Reporting & Analytics Dashboard

- Real-time global dashboard: Open tickets, SLA compliance %, AI resolution rate, avg. response time, top ticket categories.

- Agent performance reports: Ticket volume, resolution time, CSAT score, and escalation frequency per agent.

- Category trend analysis: Identify recurring issue patterns to drive product/process improvements.

- AI performance metrics: Bot resolution rate, classification accuracy, suggestion acceptance rate.

- Export to PDF and CSV for stakeholder reporting.

- Custom date-range filters and drilldown to individual ticket level from any chart.

## 5.7. Multi-Channel Ticket Intake

- Web Form: Embedded widget and standalone portal with smart forms.

- Email-to-Ticket: Dedicated support email address auto-converts inbound emails to tickets; replies sync both ways.

- In-App Chat Widget: Floating widget embeddable in the LMS platform via a snippet of JavaScript.

- API: REST API for programmatic ticket creation from external systems (e.g., auto-creating a ticket on GPU session failure).

- WhatsApp / SMS Gateway (Phase 2): Inbound message-to-ticket pipeline via Twilio or MSG91.

# 6. SaaS & Multi-Tenancy Features

To position the platform as a sellable SaaS product, the following capabilities are required from day one.

## 6.1. Multi-Tenant Architecture

- Each tenant (college / institution / enterprise client) gets an isolated data environment with a custom subdomain

- Tenant-level configuration: Custom logo, color scheme, email sender name, SLA policies, agent roster, and category taxonomy.

- Tenant provisioning portal: GKT Super Admin can spin up a new tenant in under 5 minutes.

- Tenant isolation: No data leakage between tenants. All queries are tenant-scoped at the database layer.

## 6.2. Billing & Subscription Management

- Tiered SaaS plans: Starter (up to 3 agents, 500 tickets/month), Growth (up to 15 agents, 5000 tickets/month), Enterprise (unlimited).

- Integrated with Razorpay for Indian clients and Stripe for international billing.

- In-app subscription management: Upgrade, downgrade, cancel.

- Usage-based billing support for high-volume tenants (per-ticket pricing above plan limits).

- Automated invoicing and billing history dashboard.

## 6.3. White-Label & Custom Branding

- Tenants can upload logo, set primary color palette, and configure a custom email domain.

- All end-user-facing interfaces (ticket portal, email notifications) reflect the tenant's brand, not GKT's.

- Custom domain SSL provisioning via Let's Encrypt automation.

# 7. Recommendations

The following strategic recommendations are made to maximize the platform's long-term value, scalability, and commercial potential:

- Build AI as a pluggable service from day one — abstract LLM calls behind an interface so the underlying model (Claude, GPT, Gemini) can be swapped based on cost and performance without app changes.

- Invest in a strong vector search foundation early — a well-seeded knowledge base and high-quality ticket embeddings will make the AI features exponentially more useful. Plan for data curation effort alongside development.

- Design the escalation matrix as a configurable DSL (Domain-Specific Language) or visual rule builder, not hard-coded logic. This will be a major selling point for enterprise SaaS buyers who demand customization without code.

- Prioritize the conversational bot's accuracy over its feature breadth. A bot that confidently handles 10 ticket types well is far more valuable than one that handles 50 types poorly.

- Track AI performance KPIs from launch (classification accuracy %, bot resolution rate, suggestion acceptance rate). These metrics will be the story you sell to new clients.

- Plan for a mobile companion app (React Native) in Phase 6 — agent mobile access for on-the-go ticket management is a high-demand feature in educational institution deployments.

— End of Document —

GKT Internal Product Division  |  Version 1.0  |  March 2026